## Slide 1: TSB-funded Technology Inspired CR & D – ICT Project: Trainable Vision-based Anomaly Detection and Diagnosis (TADD)
Quarterly Review Meeting
Ishida Europe Ltd.,
Friday 29th Nov. 2013

## Slide 2: Agenda
Summary of progress in Quarter 3 (Aug.-Oct. 2013)
Objectives for the current quarter

## Slide 3: Recruitment
Dr Hossein Malekmohamadi, postdoctoral Research Fellow (Nov. 2013 – Oct. 2015)
Dr Ran Song, postdoctoral Research Fellow (July. 2013 – Jun. 2015)

## Slide 4: Work Package 3 (from the Project Proposal)

## Slide 5: Work Package 3 (from the Project Proposal)

## Slide 6: Work Package 3 (from Second Level Project Plan)
Software Phase 1 | 
Key feature | Development feature
Position of tray | What is the orientation of the tray on arrival to the machine.
Tray size | Auto detection of the tray to auto set speeds, timings of sensing and reject.
Detecting top film on a tray. | Printed, clear.
Detecting seal width on a tray. | Measures min/max width. Adjustable by simple +/- setting.
Detecting film position on a tray. | Overhang of film with tolerance. Bowed tray with shrink. Printed film position.
Detecting label on a tray. | 
Detecting label position on a tray. | 
Barcode detection | 
Price detection | Auto character recognition with tick box for fixed or variable data.
Weight detection | Auto character recognition with tick box for fixed or variable data.
Date detection | Auto character recognition with tick box for fixed or variable data.
Detecting other text | 
Product in seal detection | Adjustable by example setting. Pure visual, laser scattered light and stress pattern analysis.
Product ID for diverger/converger | 

## Slide 7: TADD Prototype System
Good Potato
Common Scab
Silver Scurf
Damage
62.7%
11.1%
26.0%
0.2%

## Slide 8: Summary of Progress in Quarter 3
Semantic segmentation
  Background segmentation using graph-based segmentation
Detection of tray position and size
Barcode detection
Preliminary investigation of local image features (SIFT, SURF) for recognition of image contents

## Slide 9: Add detailed slides here

## Slide 10: Objectives for Quarter 4
Evaluation and purchase of imaging sensors
  3D, colour, laser scatter, etc.
Set up code repository on GitHub
UoL team to visit all sites & gather user requirements
  Ishida Europe Ltd., Branston Ltd., AHDB@Sutton Bridge
Packs & Labels Analysis:
  Trainable approach to learn label appearance (using local features)
  Recovery of label position & orientation (by registration of local features)
  How to proceed with the OCR tasks?

## Slide 11: Objectives for Quarter 4
Adding 3D information to classification
  System currently uses colour and texture features, the best ones are selected by machine learning
  Investigate: surface normals and other 3D shape properties
Classification
  Currently using AdaBoost (adaptive boosting)
  Investigate: random forests, possibly also deep learning

## Slide 12: Evaluation of imaging sensors
3D sensors under evaluation
  Photo-metric stereo
  Structured light (Cognex)
  SICK Ranger E: claims 3D, colour and laser scatter imaging all in one sensor!